Progress Document

Team: FARAD

Week: 2

This Week’s Progress we made:

- Generated a realistic project scenario video
→ A person throwing a trash bag into a large outdoor dumpster

- Implemented the data-preprocessing pipeline
→ Created extract_frame.py to capture any frame by timestamp or index

- Built the image segmentation foundation
→ Integrated GroundingDINO (text-to-box) and SAM (box-to-mask) models

- Successfully segmented the dumpster from the extracted frame
→ Produced overlay + JSON statistics output

Delivered Value on this Week 2:

- 40% of the computer vision pipeline is operational

- Single-frame segmentation, overlay generation, and JSON reporting are completed

- System architecture is now ready for multi-frame (video-level) expansion

Week-3 Goals:

| Trash bag segmentation | Make the model consistently identify and mask black plastic trash bags |
| --- | --- |
| Video pipeline | Extend segmentation from single frame → entire video (per-frame overlay + MP4 output) |
| Model improvements | Add heuristics / custom prompts or dataset if needed |
| UI/Visualization | Display real-time fill percentage in a simple dashboard |

Questions:

  - We are thinking can we make a face detection system for detecting who throw trash to street not the bag

Keys from Mentor:

1. Frontendi duzelt ve videoda sesle izah et.

  - KPI leri anlat (outlookda var)

  - Ne kadar enerji/money sarf etmisik? Faiz % ile

  - Add comments to the code

  - If it is used by government It will be not Blurred but only who throw trash to the street. (week3 or week4)